LONE CONE LIBRARY

Lone Cone Library District

Norwood, CO

### Project Description

The Lone Cone Library is a new, 11,000 square foot library in Norwood, Colorado, designed by Anderson Hallas Architects, Golden, CO. This significant expansion of the existing library allows Lone Cone to continue its mission to "Cultivate an inquisitive and thoughtful community by connecting people with resources both emerging and traditional; connecting people with people; and connecting people with opportunity".

### General Bid Information

### Lone Cone Library is soliciting bids for furniture (supplied, delivered and installed) and equipment for this facility.  Complete specifications are included so that accurate pricing can be obtained.  Not all items shown on the plan are part of this bid.

- Contact:  Beth O'Neill, Planning Solutions, 303-883-2922, beth@planningsolutions.org

- Building Address & Installation Site: 1455 Pinion Street, Norwood, CO 81423

| Bid issued | November 8, 2018 | Invitation |
| --- | --- | --- |
| Acknowledge intent to bid | November 13, 2018 | Submit contact info for all future correspondence. |
| Deadline to submit questions | November 16, 2018 | Questions to be sent to Beth O'Neill at beth@planningsolutions.org |
| Response to email questions | November 20, 2018 | Answers to questions will be emailed to all bidders. |
| Bid due date | November 28 by 3:00 PM (MST) | Deliver electronically, see requirements in Bid Submittal |
| Bid Awarded | December 4, 2018 | All bidders will be notified by email of award. |
| Project installation | March 11, 2019 |  |

### Bid Submittal

- Provide company physical address and contact information.

- Provide company information.

- Provide purchasing conditions.

- Provide 3 references for projects of similar size and scope.  Provide contact information for the reference.

- Submit pricing by completing the attached Excel spreadsheet.

- Any freight, delivery, installation cost must be included in each item.

- Bid may be awarded by manufacturer.  Bidder must bid all items from a manufacturer, but not necessarily all manufacturers.

- No taxes should be added to submitted bid; Lone Cone Library is tax exempt.

- Vendor is responsible for receiving, and inspecting all items for any damage.  Vendor is to set up all items per attached plan and to dispose of all packing materials.

- Submit bid vie email to beth@planningsolutions.org

- There will be no formal bid opening.

- Lone Cone is requesting a price from each vendor to relocate and reassemble the existing shelving in the library to the new location.  The shelving is illustrated on the Furniture Plan; all shelving noted on plan is being relocated from the existing location.

Insurance Requirements

- Prior to the commencement of any work the awarded vendor shall forward certificates of insurance to Lone Cone Library.

- Certificate holder will be Lone Cone Library.

| Workers Compensation | Statutory limits provided by an insurance carrier that is licensed to do business in Colorado | Employer’s Liability: $100,000 each accident $500,000 disease policy limit $100,000 disease each employee |
| --- | --- | --- |
| Commercial General Liability | The policy must not exclude or reduce coverage for mobile equipment; personal injury; blanket contractual; and death. Personal injury coverage must have the employee exclusion deleted. | $1M each occurrence. 4@M general aggregate |
| Commercial automobile liability insurance | Including hired and non-owned vehicles, if autos are used in the performance of the work under this agreement | $1M CSL per accident |
| Professional Liability/Errors and Omission limits |  | $1M each occurrence. $2M aggregate |

### General Project Information:

- All furniture may be drop-shipped to the library based upon a pre-determined or pre-approved schedule.  Vendor must still be at the site to receive, inspect and install any drop shipped furniture. Any unscheduled deliveries may be charged back to the bidder to cover unexpected costs and efforts.

- Pricing shall be valid for 60 days beyond the Bid due date.

- Vendor may be requested to store materials for 30 days beyond the installation date at no extra cost to the client.

- Proposal will become a matter of public record.

- No District employee will enter into any agreement with a supplier with whom the employee, or a member of the employee’s immediate family, has any financial relationship.  Further, no District employee will accept or receive any reward, benefit, or substantial gift from a supplier.

- Lone Cone Library reserves the right to award to other than the low bidder, to reject any and all bids and to adjust quantities.

- Successful bidders will coordinate with Planning Solutions on the installation schedule.

### Attachments

- PDF of Bid Instructions, PDF of Furniture plan, and Excel  FF&E Bid Spreadsheet